Practice Question: AI-Generated IT Project Recommendation (With Bias & Risk Blind Spots)

Scenario

An organization is considering implementing a new AI-powered customer support chatbot.
Management uses AI to generate a recommendation report.

📌 Provided System Information

- Current customer response time: 24 hours

- Customer satisfaction score: 65%

- IT budget constraint: Limited (budget cap: $50,000)

- Staff skill level: Low AI expertise

- Past IT project failure rate: High (60%)

🤖 AI-Generated Report (Contains Errors & Bias)

“The organization should immediately implement an AI chatbot system to improve efficiency.
Chatbots will reduce costs and increase customer satisfaction to over 90%.
Implementation is straightforward and does not require significant training or infrastructure changes.
There are minimal risks associated with this project.”

🧠 Tasks for Students

- Identify Unrealistic Assumptions

  - What claims are exaggerated or unsupported?

  - Is “90% satisfaction” realistic?

- Risk Analysis (MIS Focus)

  - What risks did AI ignore?

    - Budget constraints

    - Low technical expertise

    - History of failed IT projects

- Bias Detection

  - Identify:

    - Technology optimism bias

    - Overconfidence bias

- Decision Evaluation

  - Should management proceed immediately?

  - What additional analysis is required?

- Ethical Consideration

  - What happens if management blindly follows this advice?

  - Who is accountable for failure?

- Improved AI Usage

  - Write a better prompt that includes:

    - Constraints (budget, skills)

    - Risk analysis requirement

    - Implementation challenges